# Project Execution Plan

DAP391m — Project 8: Supplier Lead-Time Risk Prediction for Retail Procurement

FPT University HCMC  ·  Summer 2026  ·  Group 8
Nguyễn Hoài Khánh  ·  Hồ Lâm Bảo Đăng  ·  Dương Gia Bảo
Supervisor: Mr. Nguyen Hoai Linh

# Current Project State

Before execution begins, the repository is scaffolded as follows:

| Artifact | Status |
| --- | --- |
| report/main.tex | Skeleton present — Results & Conclusion are TODO stubs |
| src-code/01_ingestion_cleaning.py | Partially written (28 lines) |
| src-code/02_sql_analysis.py | Empty stub |
| src-code/03_eda.py | Empty stub |
| src-code/04_feature_engineering.py | Empty stub |
| src-code/05_modeling.py | Empty stub |
| src-code/06_visualization_advanced.py | Empty stub |
| app/app.py | Streamlit UI skeleton exists |
| Data/filtered/model_features.csv | Generated — ready to use |
| sql/analysis.sql | Scaffolded |
| docs/AI_AuditLog_Template_DAP391m.xlsx | Template present — not filled |

# Execution Order & Dependencies

Scripts must run in the following sequence. The critical path is bolded.

| Step | Script / Deliverable | Depends On | Critical Path |
| --- | --- | --- | --- |
| 1 | 01_ingestion_cleaning.py | Raw CSVs | YES |
| 2 | 02_sql_analysis.py | Step 1 | No |
| 3 | 03_eda.py | Step 1 | No |
| 4 | 04_feature_engineering.py | Step 1 | YES |
| 5 | 05_modeling.py | Step 4 | YES |
| 6 | 06_visualization_advanced.py | Steps 4+5 | No |
| 7 | app/app.py | Step 5 (needs .pkl) | YES |
| 8 | Power BI dashboard | Steps 1, 2, 5 | No |
| 9 | report/main.tex (fill Results) | Step 5 (metrics) | YES |
| 10 | AI Audit Log | Throughout project | No |

# Phase 1 — Data Pipeline (Scripts 01–04)

## 1.1  01_ingestion_cleaning.py  (partial → complete)

Load all three raw CSVs with explicit dtype and parse_dates arguments

Audit nulls per column → impute numeric nulls with median, drop rows with null target

Fix supplier_id type consistency across customer.csv and shipment.csv

Build country_to_region dict from unique values in shipment.D_Country → map to Asia / Europe / Americas / Middle East / Africa

Perform inner joins: shipment ← customer on supplier_id, then ← logistics_performance on region

Assert final shape is exactly 704 rows × 23 columns; raise ValueError if not

Save: Data/filtered/customer_clean.csv, shipment_clean.csv, logistics_performance_clean.csv

## 1.2  02_sql_analysis.py  (empty → full build)

Load model_features.csv into an in-memory SQLite database via SQLAlchemy

Execute and print all 6 required queries; save each result as a CSV in Data/filtered/sql_outputs/

Query 1: Average lead time per supplier — GROUP BY supplier_id

Query 2: Delay frequency per supplier — SUM(is_delayed) / COUNT(*)

Query 3: Volume–delay correlation — Pearson on grouped aggregates via pandas

Query 4: Monthly delay trends — strftime group by YYYY-MM

Query 5: Year-over-year growth rate — self-join or LAG window on year

Query 6: Carrier penetration index — (delay_share / volume_share) per carrier

Mirror all queries to sql/analysis.sql as static reference (course deliverable)

## 1.3  03_eda.py  (empty → full build)

Class balance bar chart (16% Delayed vs 84% On-Time) → PNG

Correlation heatmap of all 23 numeric features → PNG

Distribution plots for 5 key numeric features (lead_time_days, customs_clearance_time_days, freight_cost, delay_hours_avg, warehouse_utilization_percent)

Time-series line chart: monthly delayed shipment count

Boxplot: lead_time_days split by delivery_status

All figures saved to docs/figures/eda/

## 1.4  04_feature_engineering.py  (empty → full build)

Label-encode categoricals: carrier, market_segment, region — save encoder mappings as JSON to Data/filtered/encoders.json (Streamlit reuse)

StandardScaler on all numeric features — save fitted scaler to Data/filtered/scaler.pkl

Stratified 80/20 train/test split on delivery_status target

Save X_train.csv, X_test.csv, y_train.csv, y_test.csv to Data/filtered/splits/

Print class distribution in both splits to confirm stratification is correct

# Phase 2 — Modeling (Script 05)

## 2.1  05_modeling.py  (empty → full build — most critical script)

Model training:

Load train/test splits from Data/filtered/splits/

LogisticRegression(class_weight="balanced", max_iter=1000)

DecisionTreeClassifier(class_weight="balanced")

RandomForestClassifier(class_weight="balanced", n_estimators=200)

XGBClassifier(scale_pos_weight≈5.25, eval_metric="aucpr")  ← scale_pos_weight = count(On-Time)/count(Delayed)

Evaluation per model:

Stratified 5-fold CV → mean ± std for PR-AUC and Recall(Delayed)

Held-out test set metrics: PR-AUC, Recall, ROC-AUC, F1, confusion matrix

Threshold tuning: scan 0.1–0.9, select threshold maximising F1 on Delayed class

Print consolidated table matching LaTeX tab:results format exactly

SHAP (XGBoost only):

TreeExplainer → global summary_plot (beeswarm) → save docs/figures/shap_summary.png

Waterfall plot for highest-risk shipment in test set → save docs/figures/shap_waterfall_example.png

Artifacts saved:

Data/filtered/xgb_model.pkl  (consumed by Streamlit app)

Data/filtered/optimal_threshold.txt

Data/filtered/model_metrics.json  (all 4 models — report reads this)

# Phase 3 — Visualisation (Script 06)

## 3.1  06_visualization_advanced.py  (empty → full build)

Folium HeatMap: lat/lon of destination countries, intensity = XGBoost delay probability → export docs/figures/risk_heatmap.html

Plotly boxplots: lead_time_days grouped by top-20 suppliers by volume → export docs/figures/supplier_boxplot.html

Lead-time histogram: overlay Delayed vs On-Time distributions → export PNG

Monthly trend line: Plotly dual-axis (shipment count + delay rate) → export HTML

All interactive charts also exported as static PNGs for the LaTeX report

# Phase 4 — Streamlit App (app/app.py)

## 4.1  Complete the existing skeleton

Load xgb_model.pkl and scaler.pkl at startup with @st.cache_resource to avoid reload on every interaction

Add carrier and region dropdowns to sidebar — apply saved encoders.json to convert to integer codes

On Predict: scale input row using loaded scaler → model.predict_proba → read optimal_threshold.txt → classify as Green/Amber/Red

Display gauge or colour-coded st.metric card for delay probability

SHAP waterfall: TreeExplainer on single input row → st.pyplot waterfall chart

Second tab "Supplier Risk Ranking": load supplier_risk_ranking_final_latest.csv → sortable st.dataframe + Plotly bar chart

Test locally: streamlit run app/app.py — verify all 6 sidebar inputs, prediction, and SHAP chart render without errors

# Phase 5 — Power BI Dashboard

Input files: model_features.csv, supplier_risk_ranking_final_latest.csv, all SQL output CSVs from Phase 1.2

## 5.1  Dashboard pages

| Page | Visuals | Key Slicers |
| --- | --- | --- |
| Supplier Scorecard | KPI cards: total shipments, % delayed, avg lead time; conditional formatting red if delay_rate > 20% | supplier_id |
| Regional Risk Map | Filled map coloured by delay rate per region | region, date range |
| Carrier Performance | Clustered bar: On-Time vs Delayed per carrier; penetration index line overlay | carrier |
| Trend Analysis | Monthly delay rate trend line; YoY growth table | Year |
| Risk Alerts | Top-10 highest-risk suppliers table with amber/red conditional flags | threshold slider |

Save as: docs/powerbi/supplier_scorecard.pbix

# Phase 6 — Final Report (report/main.tex)

## 6.1  Sections requiring content after experiments

| Section | What to write |
| --- | --- |
| §5 Results | Copy actual metric values from model_metrics.json into tab:results; add 1–2 sentences on why XGBoost wins (PR-AUC delta) |
| §6 Visualisation | Reference each figure file path with \includegraphics; 1 sentence per chart describing the procurement insight |
| §8 Conclusion | 3 bullet answers to the 3 research questions; limitations (dataset size, synthetic labels); future work (real-time feed, more carriers, online learning) |
| References | Add BibTeX entries: scikit-learn, XGBoost paper, SHAP paper, Kaggle dataset DOI, imbalanced-learn |

Compile: run pdflatex report/main.tex twice (second pass resolves cross-references).

# Phase 7 — AI Audit Log (docs/AI_AuditLog_Template_DAP391m.xlsx)

## 7.1  Requirements

Document 15–20 prompts used with Claude / ChatGPT during the project (one row per prompt)

Mark at least 3 hallucination checks — cases where AI output was verified and corrected

| Column | Description |
| --- | --- |
| Prompt | Exact or paraphrased prompt sent to AI |
| Tool Used | Claude Code / ChatGPT / Copilot etc. |
| Output Summary | What the AI returned |
| Was Output Verified? | Yes / No |
| Correction Made | What was wrong and how it was fixed |

# Open Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| country_to_region dict not yet built | High — joins fail without it | Inspect unique values in shipment.D_Country before writing 01; build exhaustive mapping |
| Scaler/encoder mismatch between 04 and app | High — predictions will be wrong | App must load the exact scaler.pkl and encoders.json saved by 04, never retrain inline |
| XGBoost scale_pos_weight miscalculated | Medium — biased threshold | Compute from y_train: (y==0).sum() / (y==1).sum() ≈ 5.25 |
| SHAP version API break | Medium — waterfall chart errors | Pin shap==0.44 in .venv; test shap.plots.waterfall before Streamlit integration |
| Report TODO stubs left unfilled | High — submission incomplete | Fill Results section immediately after 05_modeling.py runs; Conclusion last |
| Power BI not available on Linux | Medium — dashboard deliverable blocked | Use Power BI Desktop on Windows VM or export charts to PDF/PNG as fallback |

# Weekly Timeline (Course Schedule)

| Week | Focus | Phases |
| --- | --- | --- |
| Week 1 | Data understanding, cleaning, SQL analysis, EDA | Phase 1 (01–03) |
| Week 2 | Feature engineering, all 4 models, SHAP, evaluation | Phases 1.4 + 2 |
| Week 3 | Plotly/Folium visualisation, odds-ratio regression analysis | Phase 3 |
| Week 4 | Power BI supplier scorecard | Phase 5 |
| Weeks 4–5 | Streamlit web application, report write-up, AI Audit Log | Phases 4 + 6 + 7 |

Generated by Claude Code — DAP391m Group 8, FPT University HCMC, Summer 2026